Project Software Development Process and Environment Plan

Code Reviews

All initial commits and major changes must pass software review council SRC? All minor changes or fixes must follow peer review process

Resp. engr. to decide whether design review needed

Resp. engr. to decide whether code review needed

all unit tests written before code

unit test for every requirement & method

(i.e. every derived req. in module)

(i.e. every public method)

unit test(s) for issues (except where not applicable)

functional tests where applicable (use of cactus for func. Tests)

SRC council will review these (among others)

coding standards followed (overridden by SRC only)

naming conventions followed

package declaration

00 usage

project design standards

communications standards

all proper unit tests implemented

unit test for every required functionality

unit test for any found bug

javadoc

conflict resoiution by contest

input to SRC

output from one or more static code analyzer source code

javadoc documentation comments

unit tests

design

requirements

Hardware

1 automated build system (cruise control)

1 separate test system for access by external test team - to be updated daily from a successful build only

1-3 general developer use systems w/profilers installed.

Automated Unit Test (regression tests)

automate notification via email,alarm,etc.

every 10-15 min and/or immediately upon commit

multiple signals will be configured for build failure, unit test failure, etc.

multiple configurable failure signals may be configured e.g. next build iteration still fails, etc.?

success signal will be configurable

Automated Software Documentation

high level SW documentation written to show little effect to changes

low level SW documentation will be automatically generated via javadoc

CM

repository scripts wrapped to provide needed functionality defined within Software Development Environment features

commit scripts optionally reformat all source code to spec standards

static code analyzer provided within build script(s)

Software Review Council SRC?

undertake all major software reviews

some members may rotate

5 members

2 permanent members

others rotate weekly

Test Review Board

responsible for verification of creation of new test cases (func & unit) corresponding to bug fixes

responsible for validation of test team's exceptions

other responsibilities:

identify when problem request is valid

responsible for maintenance of test system

3 members

1 permanent member

others rotate weekly

Software Metrics

development metrics will be collected and published (load factor calculation) *lines of code calculated and published within automated build environment *annotation by static code analyses published within automated build environment

Software Development Environment Features

automated build

automated unit tests

automated regression tests

automated functional tests

automated code reformat to Java/Project spec upon commit

build/unit test failure warning system - email + visual + audible

build history + snapshot maintained (tarball format)

high rate of code integration made possible through test automation

refactoring made easy through test automation

shared code ownership

individual user accounts for all developers

implementation/configuration of quota system

multiple group accounts as needed

develop group list

develop files/dir structures to be controlled by these groups

emaillistserv installed for developers

list for change log from version control

list for automated build environment notifications

independent issue tracking software installed for development environment - request tracker

DNS installed and running with useful aliases for all development machines

Wiki installed for collaboration and programmer notebook use

+/- 10 project application servers instances for multiple concurrent development.

Release Planning

releases will be made to the TEST environment every 2 weeks +/- n? days

TEST environment capable of at least two fully testable instances.

One of these instances will be available for this automated deployment

multiple modules will be scheduled for each build

multiple releases will be planned in advance, and will be assigned particular features and fixes

planned releases will be named

software planning sessions will be conducted at start of each iteration

software planning session will be concerned with

review/modification to detailed design

voluntary assignment of modules to developers

software modeled visually UML?